## Project Audit & Review Checklist

The following provides a detailed checklist to assist the PPO with reviewing the health of a project:

| Relevance (at this time) | Theory & Practice |
| --- | --- |
| (How relevant is this attribute to this project or audit?) | (An indication of this attribute’s strength or weakness) |

| Item | Attribute | Relevance | Practice | Assessment |
| --- | --- | --- | --- | --- |
| 1 | Project Planning |  |  |  |
| 1.1 | Does the project have a formal Project Plan? |  |  |  |
| 1.2 | Are the key elements of a Project Plan present? a. Project Definition & Scope? b. Project Objectives? c. Cost / Benefit Analysis? d. Staffing Requirements? e. Time Line? f. Risk Analysis? |  |  |  |
| 1.3 | Have all stakeholders been identified? |  |  |  |
| 1.4 | Is a Stakeholder Management plan in place? Have project accountabilities & responsibilities been clearly defined? |  |  |  |
| 1.5 | Have the scope, objectives, costs, benefits and impacts been communicated to all involved and/or impacted stakeholders and work groups? |  |  |  |
| 1.6 | a) Have all involved stakeholders and work groups committed to the project? b) Have all necessary approvals been obtained? |  |  |  |
| 1.7 | Has a project Communications Plan been developed? |  |  |  |
| 1.8 | Are funding and staffing resource estimates sufficiently detailed and documented for use in planning and tracking the project? |  |  |  |
| 1.9 | Does a documented project organizational policy & plan (i.e. governance model) exist? |  |  |  |
| 1.10 | Have adequate resources been provided by management to ensure project success? |  |  |  |
| 1.11 | Is current scope of the project substantially different than that originally defined in the approved project plan? |  |  |  |
| 1.12 | Has the approach and development strategy of the project been defined, documented and accepted by the appropriate stakeholders? |  |  |  |
| 1.13 | Have project management standards and procedures been established and documented? |  |  |  |
| 1.14 | Is there a Steering Committee in place? |  |  |  |
| 1.15 | Is the Steering Committee active in project oversight? |  |  |  |
| 1.16 | Are there procedures in place to effectively manage interdependencies with other projects / systems? |  |  |  |
| 2 | Project Management |  |  |  |
| 2.1 | Have the key elements of a coherent project management strategy been established? a. Project tracking plan & methodology b. Project status reporting structure & process c. Change Management plan & tracking d. Issues Management process & tracking plan e. Risk Management Plan f. Software Quality Assurance g. Software Configuration Management |  |  |  |
| 2.2 | Project Scheduling & Tracking |  |  |  |
| 2.2.1 | Has a structured approach been used to break work effort into manageable components? |  |  |  |
| 2.2.2 | Are team members involved in the development of activity & task decomposition? |  |  |  |
| 2.2.3 | Are individual tasks of reasonable duration (8–40 hrs)? |  |  |  |
| 2.2.4 | Are milestone deliverables effectively tracked and compared to project plan? |  |  |  |
| 2.2.5 | Does the detailed project plan identify individual responsibilities for the next 4–6 weeks? |  |  |  |
| 2.2.6 | Have activity relationships and interdependencies within tasks been adequately identified? |  |  |  |
| 2.2.7 | Are target dates established for each milestone deliverable? |  |  |  |
| 2.2.8 | Are corrective actions taken when actual results are substantially different from detailed project plan? Describe. |  |  |  |
| 2.2.9 | Are changes in deliverable commitments agreed to by all affected groups & individuals? |  |  |  |
| 2.2.10 | Is the organization structure for both tracking & controlling project activities work products & costs (effort, schedule & budget) well defined and assigned to a specific individual? |  |  |  |
| 2.2.11 | Are measurements and feedback mechanisms incorporated in tracking work effort & refining work estimating techniques? |  |  |  |
| 2.2.12 | Have procedures for identifying variances from estimates & adjusting the detailed work program been established? |  |  |  |
| 2.2.13 | Is project work proceeding in accordance with the original project schedule? |  |  |  |
| 2.2.14 | If not, have all project delays been adequately accounted for, communicated to all stakeholders and adjustments made in overall project schedule? |  |  |  |
| 2.2.15 | Is there general agreement & acceptance of the current status and progress of the project? |  |  |  |
| 2.2.16 | Is PERT / Critical Path or equivalent methodology being used? Can you see the critical path on the plan? |  |  |  |
| 2.2.17 | Is an industry recognized mechanized support tool(s) being used for project scheduling & tracking? |  |  |  |
| 2.2.18 | Is it possible to track all classes of project work (e.g. scheduled, un-scheduled, defect repair, etc.)? Can you compare work done to the baseline? |  |  |  |
| 2.3 | Project Status Reporting |  |  |  |
| 2.3.1 | Is project status reviewed with senior management at appropriate intervals? What are they? a. Overall status b. Project performance (achievements & milestones) c. Open issues d. Risks e. Action items f. Cost & time performance against plan g. Quality metrics h. Beneficiaries involvement |  |  |  |
| 2.3.2 | Are internal project status meetings held at reasonable intervals? |  |  |  |
| 2.3.3 | Are sub-project reviews held at reasonable intervals? |  |  |  |
| 2.3.4 | Have adequate procedures been put in place for project coordination and status reporting across project boundaries (ie. interdependent software development among interfacing systems)? |  |  |  |
| 2.3.5 | Do project teams & team members report on status / activities / progress? |  |  |  |
| 2.4 | Project Estimating |  |  |  |
| 2.4.1 | Are multiple estimation methods being employed? |  |  |  |
| 2.4.2 | Are current project time & resource estimates reasonable based on the current project stage? |  |  |  |
| 2.4.3 | Are actuals compared against estimates to analyze and correct variances? |  |  |  |
| 2.4.4 | Are project team members involved in detailed estimating and scheduling? |  |  |  |
| 2.5 | Risk Management |  |  |  |
| 2.5.1 | Was an original risk assessment completed? |  |  |  |
| 2.5.2 | Is there a process in place to monitor project risks? |  |  |  |
| 2.5.3 | Has provision been made to reassess project risks at various project stages? |  |  |  |
| 2.5.4 | Have all unresolved risks been documented? Have all unimplemented risk strategies been escalated to an issues log? |  |  |  |
| 3 | Quality Management |  |  |  |
| 3.1 | Does the project have a ‘Quality Culture’? |  |  |  |
| 3.2 | Is there a Quality Plan covering all Policies, Guidelines and Procedures? |  |  |  |
| 3.3 | Quality Assurance |  |  |  |
| 3.3.1 | Has an overall Quality Assurance Plan been developed for the project? |  |  |  |
| 3.3.2 | Does the plan address key project elements? a. Project Planning? b. Project Management? |  |  |  |
| 3.3.3 | Is there a set of procedures defining the scope, procedures and deliverables defining Quality Control? |  |  |  |
| 3.4 | Are quality indicators and metrics defined? |  |  |  |
| 3.6 | Is there a set of procedures to capture, analyze and act on quality metrics? |  |  |  |
| 3.7 | Software Configuration Management (SCM) |  |  |  |
| 3.7.1 | Has SCM been implemented for this project? |  |  |  |
| 3.7.2 | Has an industry recognized SCM software version management & control tool been implemented? |  |  |  |
| 3.7.3 | Is SCM version management and control effectively linked with the testing function to ensure integration and regression testing have been performed? |  |  |  |
| 3.7.4 | Has an automated Change Management tool been implemented? |  |  |  |
| 3.7.5 | Is the SCM function adequately staffed? |  |  |  |
| 3.7.6 | Is the Testing Coordination function separate from the development staff? |  |  |  |
| 4.0 | Management Procedures |  |  |  |
| 4.1 | Partnership Management |  |  |  |
| 4.1.1 | Is there a formal set of procedures (for status reporting, contract negotiation & review, time/invoice reconciliation, etc.) supporting Partnership Management? |  |  |  |
| 4.2 | Issues Management |  |  |  |
| 4.2.1 | Is there a formal set of procedures supporting Issues Management? |  |  |  |
| 4.2.2 | Is there any form of automated support for Issues Management? |  |  |  |
| 4.2.3 | Are issues raised, assessed, actioned, and resolved in a timely and efficient manner? |  |  |  |
| 4.3 | Stakeholder Management |  |  |  |
| 4.3.1 | Is there a formal set of procedures supporting Stakeholder Management? |  |  |  |
| 4.3.2 | Is it standard practice to formally commit stakeholders to the project via agreements? |  |  |  |
| 4.3.3 | Does a comprehensive set of Stakeholder Agreements exist? Do we have statements delineating what each stakeholder has agreed to do? |  |  |  |
| 5.0 | Resourcing |  |  |  |
| 5.1 | Are all resource assumptions documented? |  |  |  |
| 5.2 | Does the project team have the skills necessary to successfully complete current project(s) and support the application? |  |  |  |
| 5.3 | Have arrangements been made to obtain special expertise or competence by consulting or referencing: a. Similar projects? b. Published materials? c. Personnel with expertise? d. Outside experts? |  |  |  |
| 5.4 | Have the personnel with the necessary skills and competence been identified and has agreement for their participation in the project been reached with the appropriate management? |  |  |  |
| 5.5 | Is there a project organization chart showing the reporting relationships and responsibilities for each position? |  |  |  |
| 5.6 | Has a proper project work location been established that will allow the team to work together with user personnel? |  |  |  |
| 5.7 | Does the detailed work plan match the complexity of tasks with the capabilities of personnel? |  |  |  |
| 5.8 | Has allowance been made for vacations, holidays, training (learning time for each team member), staff promotions & staff turnovers? |  |  |  |
| 5.9 | Has adequate time for orientation & training of project staff been provided for in relation to technical nature of the Application and the experience levels of project personnel? |  |  |  |
| 5.10 | Has appropriate allowance been made for the effect of the learning curve on all personnel joining the project who do not have the required prior industry, functional & technical expertise? |  |  |  |
| 5.11 | Are the appropriate IT resources adequate to meet planned commitments? |  |  |  |
| 5.12 | Are enough systems & user personnel assigned to the project? |  |  |  |
| 5.13 | Are the people assigned to the project sufficiently qualified? |  |  |  |
| 5.14 | Are project managers participating in the project adequately to know its true status first hand? a. Is a qualified person sufficiently involved in each critical area? b. Are communication lines working? |  |  |  |
| 5.15 | Is a senior systems department representative allocated to each user department to provide liaison and support? Does the project have both a business team leader and a technical team leader? |  |  |  |
| 5.16 | Do the project team have a good understanding of the existing and/or proposed hardware / software environments? |  |  |  |
| 5.17 | Are project leaders committed to this project full time? |  |  |  |
| 5.18 | Are project team members committed full-time? |  |  |  |
| 5.19 | Is the Production Support function adequately resourced? Is the Production Support function resourced full-time? |  |  |  |
| 5.20 | Is there a production support plan, with a plan for transition from development to production? |  |  |  |
| 6.0 | Beneficiaries |  |  |  |
| 6.1 | Is beneficiaries involvement adequate? |  |  |  |
| 6.2 | Are the people assigned to the project sufficiently qualified? |  |  |  |
| 6.5 | Are the project team members located locally to the beneficiaries? |  |  |  |