Programme  Management PLAN

Section of Project Plan Document

Describe in detail:

- where the programme is the prolongation of a previous action or programme, how the action is intended to build on the results of this previous action and in what way it is innovative. Explain the main conclusions and recommendations of any evaluations that have been carried out;

- where the programme is part of a larger programme, explain how it fits or is coordinated with this programme or any other eventual planned programme. Specify the potential synergies with other initiatives and programmes;

Programme governance

Projects Integration

- the procedures for follow up and internal/external evaluation;

- the role and participation in the action of the various actors and stakeholders (partners, target groups, local authorities, etc.), and the reasons for which these roles have been assigned to them;  (see Stakeholder Roles and Responsibilities the attitudes of all stakeholders towards the programme in general and the activities in particular;

A good programme design will give answers to the following questions:

- What is the cultural and policy approach that is expected to be used in the implementation methodology
    -    How shall we have an impact?

- What is the expected quality standard and how to achieve it?

- How will the project or programme be monitored, evaluated and its impact measured? 
    -    How do we Evaluate Programmes?

- How will the organization learn from the programme?  
    -    Integrating learning in the Programme Cycle Management

- How are cross-sectoral issues of development considered in the programme?
    -    Integrating Gender issues into Programme Cycle Management
    -    Integrating HIV/AIDS issues into Programme  Cycle Management   
    -    Participatory Approach and Transparency to Development Actions and Policies

Basic principles of programme quality in aid organizations are:

     The programme is managed within the value system of the organizational culture

     Programs are designed and implemented following all the stages of the programme cycle

     Projects are conceived and managed within the programs frameworks

     Programmes are constantly evaluated and the feed back of evaluation gives indication for improved programming as well as for organizational development

     There is a healthy and positive communication management that generates trust and cooperation within and without the program team with internal and external stakeholders

     Learning is fostered in the organizations, the knowledge resulting from program activities is capitalized and re-used for improved program efficacy and for organizational development

     There is transparency and accountability in all the aspects of organizational culture and managerial style.

## Risk Management

An initial assessment of risk associated with this Programme is provided in the Programme Risks and Issues Register.

This will be reviewed with the Programme Team at the programme commencement.  The risk assessment will be modified accordingly.

The risk assessment will be regularly reviewed and updated by the Programme Manager or the Business Analyst.  A review will always occur before each Steering Group Meeting.  The current risk assessment will be reported to the Steering Group.

The costs associated with the programme risks have not been factored directly into the programme costs (fixed or estimate).  However, the programme budget includes an item for risk contingency and this is directly related to the programme risk assessment.

<Amend, add or remove as desired>

  - Change Control Management

The change control system is designed to allow the Business the flexibility to incorporate agreed changes to the programme scope while retaining control over costs and time frames.  Change control will become effective when the baseline for the programme is established.  The aim is to baseline all plans within 2 weeks of PEP sign-off.

All changes that have the potential to impact the programme end-date will be reviewed against other programme priorities / deliverables to identify potential trade-offs.  The objective of this review is to protect the programme end-date.

Change Control Procedures are the mechanism whereby any prospective change in any baseline document (Programme Execution Plan, system specifications, baselined programme schedules (Gantt charts) or process) is passed through a formal assessment and authorisation process.

<Amend, add or remove as desired>

## Issues Management

Problems/Issues will be identified and reported, monitored and controlled, actioned and resolved via the Programme Issues Register, maintained by the Programme Manager or the Business Analyst. This will record all key dependencies and issues, which may potentially impact the successful completion of the programme. The Programme Manager will escalate issues / problems where appropriate.

While the Programme Issues Register will be under the control of the Programme Manager or Business Analyst, all members of the team and users are able to register issues. Problems/Issues can be raised directly with the Programme Manager either verbally or in writing (including Email). Problems/Issues can also be raised via Programme Team meetings. The Issues Register will be reviewed at the Programme Team meetings and reported in Programme Status Reports.

<Amend, add or remove as desired>

## Escalation Procedures

Action points not progressed by the agreed completion date and which have a time or cost impact on the programme, will automatically be escalated through the programme hierarchy. Where issues remain unresolved within the programme structure, the Programme Manager will escalate the issue to the Programme Sponsor as appropriate.