Programme Quality Plan

See also  Quality Plan for Projects

## Quality Requirements

[Explain what the measurable requirements are to ensure customer satisfaction. These requirements should have been determined with input from all stakeholders, especially those in the business areas.]

Basic principles of programme quality in aid organizations are:

- The programme is managed within the value system of the organizational culture

- Programs are designed and implemented following all the stages of the programme cycle

- Projects are conceived and managed within the programs frameworks

- Programmes are constantly evaluated and the feed back of evaluation gives indication for improved programming as well as for organizational development

- There is a healthy and positive communication management that generates trust and cooperation within and without the program team with internal and external stakeholders

- Learning is fostered in the organizations, the knowledge resulting from program activities is capitalized and re-used for improved program efficacy and for organizational development

- There is transparency and accountability in all the aspects of organizational culture and managerial style.

## Quality Management & Organization

Quality management for this program conforms to the following organizational structure:

## Quality Assurance Processes

[To complete this section of your quality plan, you must first define the quality checkpoints, based on the Our Organization Development Methodology. Then you must determine what needs to be reviewed at each checkpoint and which review method will be used, and assign the reviewers. Be sure to include the appropriate business and technical resources in the reviews—for example, for the prototype review, be sure to include the business staff members who will be using the system; for the code review, be sure to include technical staff members who are familiar with the programming language and environment; for the database design review, be sure to include a data analyst or database administrator in addition to any programmer/analysts.

Use this template to document your quality assurance processes—explain the review methods on the first page, and list the deliverables, the chosen review methods, and the review participants and materials in the following table. A few review methods are described below, and a few sample entries have been made to show how it could be done for one deliverable. You can add additional review methods, change the sample review methods, or remove inappropriate review methods, as needed.]

There are several methods that will be used to ensure that the Sample Program program, and the application that results from it, adhere to appropriate quality standards:

- Internal Program Reviews
These are program team work sessions in which the team reviews all deliverables for a phase before scheduling a methodology review.

- Walkthroughs
These are group work sessions in which the walkthrough team validates the deliverable using previously defined scripts, presentations, question & answer sessions, and brainstorming sessions, if appropriate.

- Inspections
These are reviews of a deliverable by the Executive Committee, or sometimes by an implementation team, for the purpose of inspecting and approving the deliverable.

| QA Process | - Presenters - Presentation Materials | - Validators - Validation Materials | - Sign-off Authority - Sign-off Criteria | - Resolution |
| --- | --- | --- | --- | --- |
| Application Blueprint |  |  |  |  |
| - Program Team Review | - Analysis team facilitator: Joe Simon - Application Blueprint, including models and descriptive documents; business cases | - Program Team: Cele Brisson, Jim Forrester, Allie Querest, Dave Evans - A script that can be used to demonstrate the business process. | - Program Manager: Neal Truro - Application Blueprint should satisfy the business needs, and be ready to be presented to reviewers outside the program team. | - Ready for outside walkthrough |
| - Walkthrough | - Same as above | - Methodology Review Team: Grace Fortuna, Carl McFarlane - A script provided by the business team that can be used to demonstrate the business process. | - Methodologist: Al Justine - Application Blueprint should be ready to be presented to the executive level for approval. | - Ready for inspection |
| - Inspection | - Program Manager: Neal Truro - Application Blueprint, including an executive overview, models and descriptive documents; business cases | - Executive committee: - A script provided by the business team that can be used to demonstrate the business process. | - Executive committee - The Application Blueprint defines a system that meets the business needs. | - Ready for design stage |
| [Deliverable Name] |  |  |  |  |

- [Tip: To remove the italic formatting from the second paragraph in the three center columns, select the text and press the ctrl+spacebar keys. To delete the sample rows, use the Edit Cut command or button; Delete will only delete the text, leaving blank rows behind.]

## Testing Strategy

This program will follow the …. testing strategy.

[If this program will not follow the standard testing strategy, include an overview here on what the strategy will be.]

Programme Governance Report

Integration Report

## Defect Repair Control

[Explain how you plan to minimize defects for your program. A defect is any occurrence contrary to specifications within a deliverable which has already been quality assured. A plan for efficient removal of defects could include such items as standardized reporting mechanisms, effective and up-to-date system documentation, etc.]

## Configuration Management

[Describe the processes to be used for

Key Deliverables

[naming, storage, and maintenance of]

Software Storage

[what, where, how]

Security and Backups

[what, where, how, how often]

Version Control

[tool, process]

## Integration Management

[Include information about integration requirements, such as security, job scheduling, output management, deployment issues, infrastructure, and architecture.]

## Training

[This section is optional, and includes information on how team members will be trained in quality management techniques.]